iOS App Store
Design Compliance Audit

NiveshPe Mutual Fund Investment App

December 2024

Document Type: Design Guidelines Compliance Audit
Priority Focus: App Store Rejection Risks
Pages Analyzed: 39 HTML files
Compliance Score: 45/100 (FAIL - Not Ready for Submission)

# EXECUTIVE SUMMARY

# Overall Compliance Assessment

COMPLIANCE SCORE: 45/100 (FAIL - Not Ready for Submission)

## Critical Violations Summary

| Issue | Compliance | Rejection Risk | Priority |
| --- | --- | --- | --- |
| VoiceOver Accessibility | 0% | CRITICAL | Week 1-2 |
| SEBI Financial Disclosures | 0% | CRITICAL | Week 1 |
| Dynamic Type Support | 0% | HIGH | Week 3-4 |
| Touch Target Sizes | 60% | MEDIUM-HIGH | Week 1-2 |
| Privacy Transparency | 30% | HIGH | Week 2-3 |

## Immediate Actions Required (Before Submission)

The following critical issues MUST be fixed before App Store submission to avoid rejection:

Add aria-label accessibility attributes to all ~450 interactive elements across 39 pages

Display SEBI registration number in footer of all pages

Add "Mutual Funds are subject to market risks" disclaimer on all fund detail pages

Increase back button touch targets from 40×40px to minimum 44×44pt (36 pages affected)

Associate all form input labels with their inputs using proper HTML attributes

Replace emoji status bar icons (📶🔋) with accessible alternatives

## Estimated Remediation Effort

| Priority Level | Developer Hours | Timeline |
| --- | --- | --- |
| Critical Fixes | 60-80 hours | Week 1-2 |
| High Priority | 50-70 hours | Week 3-4 |
| Medium Priority | 30-50 hours | Week 5-6 |
| Testing & Validation | 20-30 hours | Week 7 |

TOTAL ESTIMATED EFFORT: 160-230 developer hours

RECOMMENDED TIMELINE: 6-8 weeks before App Store submission

# SECTION 2: CRITICAL VIOLATIONS - ACCESSIBILITY

# 2.1 VoiceOver & Screen Reader Support

Apple Guideline: 4.0 (Design - Accessibility)
HIG Reference: https://developer.apple.com/design/human-interface-guidelines/accessibility
WCAG Reference: 4.1.2 Name, Role, Value
Rejection Risk: CRITICAL

CURRENT STATUS: ❌ 0% COMPLIANT

## Audit Findings

| Metric | Value |
| --- | --- |
| Total Pages Analyzed | 39 |
| Interactive Elements Found | ~450 |
| Elements with Accessibility Labels | 0 |
| Compliance Rate | 0% |
| Pages Affected | 39 (100%) |

## Specific Violations

### 1. Back Buttons (All Pages)

Location: auth.html, fund-detail.html, basket-details.html, mutual-funds.html, etc.

Current Code:

<button class="back-btn" onclick="history.back()">
    <span class="material-symbols-outlined">arrow_back</span>
</button>

VoiceOver Reads: "Button" (no description)

Required Fix:

<button class="back-btn" 
        onclick="history.back()"
        aria-label="Go back to previous page">
    <span class="material-symbols-outlined" aria-hidden="true">arrow_back</span>
</button>

Pages Affected: 36
Priority: CRITICAL

### 2. Status Bar Icons (All Pages)

Current Code:

<div class="status-icons">
    <span>📶</span>
    <span>📡</span>
    <span>🔋</span>
</div>

Issue: Emoji read literally by VoiceOver, not meaningful. VoiceOver announces "Signal strength emoji" instead of actual signal level.

Required Fix:

<div class="status-icons" aria-label="System status">
    <span class="signal-icon" aria-label="Signal: 4 bars">📶</span>
    <span class="wifi-icon" aria-label="WiFi connected">📡</span>
    <span class="battery-icon" aria-label="Battery: 85%">🔋</span>
</div>

Pages Affected: 39
Priority: HIGH

### 3. Investment CTA Buttons (fund-detail.html)

Current Code:

<button class="invest-cta">
    Invest Now
</button>

Issue: Button lacks context - users don't know what fund they're investing in when navigating with VoiceOver.

Required Fix:

<button class="invest-cta"
        aria-label="Invest in HDFC Large Cap Fund - Review fund details before investing">
    Invest Now
</button>

Pages Affected: fund-detail.html, basket-details.html, mutual-funds.html
Priority: CRITICAL

## Action Items

☐ ACTION 1: Add aria-label to all back buttons across 36 pages (Timeline: Week 1, Effort: 12 hours)

☐ ACTION 2: Add meaningful aria-labels to all Material Symbols icons (Timeline: Week 1, Effort: 8 hours)

☐ ACTION 3: Associate all form input labels with inputs using for/id attributes (Timeline: Week 1-2, Effort: 6 hours)

☐ ACTION 4: Add aria-labels to all status bar elements (Timeline: Week 1, Effort: 2 hours)

☐ ACTION 5: Test with VoiceOver on actual iOS device across all 39 pages (Timeline: Week 2, Effort: 8 hours)

## Testing Procedure

1. Enable VoiceOver on iOS device (Settings > Accessibility > VoiceOver)

2. Navigate through each page using swipe gestures only (no visual reference)

3. Verify every button/link announces its purpose clearly

4. Test complete investment flow hands-free using only VoiceOver

5. Use Xcode Accessibility Inspector for automated checks

6. Document any elements that still lack proper labels

# 2.2 Touch Target Size Requirements

Apple HIG: 44×44pt minimum touch target size
Reference: https://developer.apple.com/design/human-interface-guidelines/layout
Rejection Risk: MEDIUM-HIGH

CURRENT STATUS: ⚠️ 60% COMPLIANT

## Violations Found

| Element Type | Current Size | Required Size | Pages Affected |
| --- | --- | --- | --- |
| Back buttons | 40×40px | 44×44pt | 36 |
| Close buttons (modals) | 32×32px | 44×44pt | 8 |
| Period selector buttons | 38×38px | 44×44pt | 12 |
| Icon-only action buttons | 40×40px | 44×44pt | 15 |

## Fix Example: Back Button

Current CSS:

.back-btn {
    width: 40px;
    height: 40px;
    border-radius: 50%;
}

Fixed CSS:

.back-btn {
    width: 44px;  /* Updated to meet minimum */
    height: 44px; /* Updated to meet minimum */
    border-radius: 50%;
    /* Visual size can be smaller with padding if needed */
    padding: 8px; /* Creates visual size of 28px icon */
}

## Action Items

☐ ACTION 1: Update all back buttons to 44×44pt minimum (36 pages, Week 1, 4 hours)

☐ ACTION 2: Increase modal close buttons to 44×44pt (8 pages, Week 1, 2 hours)

☐ ACTION 3: Fix period selector button sizes (12 pages, Week 1-2, 3 hours)

☐ ACTION 4: Audit all icon-only buttons and increase to minimum (15 pages, Week 2, 4 hours)

☐ ACTION 5: Test touch targets with motor disability simulator (Week 2, 2 hours)

# 2.3 Dynamic Type & Text Scaling Support

Apple Guideline: 4.0 (Accessibility - Dynamic Type)
HIG Reference: https://developer.apple.com/design/human-interface-guidelines/foundations/typography
WCAG Reference: 1.4.4 Resize Text (Level AA)
Rejection Risk: HIGH

CURRENT STATUS: ❌ 0% COMPLIANT

## The Problem

All typography in the app uses fixed pixel (px) values defined in md3-tokens.css. This means text cannot scale when users adjust their iOS Dynamic Type settings. Apple requires apps to support text scaling up to 200% minimum, with graceful degradation up to 300%.

Current Implementation (md3-tokens.css):

:root {
  --md-sys-typescale-display-large-size: 57px;
  --md-sys-typescale-headline-medium-size: 28px;
  --md-sys-typescale-body-large-size: 16px;
  /* All values are fixed px - cannot scale */
}

## Required Fix: Migration to rem Units

Convert all typography from px to rem units. The base font size (16px = 1rem) will scale with user's system preferences.

Updated Implementation:

:root {
  /* Base: 16px = 1rem */
  --md-sys-typescale-display-large-size: 3.5625rem;  /* 57px/16 */
  --md-sys-typescale-headline-medium-size: 1.75rem;  /* 28px/16 */
  --md-sys-typescale-body-large-size: 1rem;         /* 16px/16 */
}

/* Support iOS Dynamic Type categories */
@media (prefers-reduced-motion: no-preference) {
  html {
    font-size: 16px; /* Base size */
  }
}

/* Scale for larger accessibility text */
@media screen and (min-width: 0) {
  html {
    font-size: calc(16px + 0.2vw); /* Responsive scaling */
  }
}

## Migration Strategy

☐ STEP 1: Audit md3-tokens.css and create px to rem conversion table (Week 3, 4 hours)

☐ STEP 2: Update all typography tokens to use rem units (Week 3, 8 hours)

☐ STEP 3: Test all 39 pages at 100%, 150%, 200% text scaling (Week 3, 12 hours)

☐ STEP 4: Fix container height/width issues that break with larger text (Week 4, 16 hours)

☐ STEP 5: Implement max-width constraints on containers to prevent overflow (Week 4, 8 hours)

☐ STEP 6: Add CSS clamp() for responsive scaling: clamp(1rem, 2.5vw, 1.5rem) (Week 4, 6 hours)

☐ STEP 7: Test with real users requiring large text accessibility (Week 4, 4 hours)

## Testing Checklist

☐ Enable Large Text in iOS Settings > Accessibility > Display & Text Size

☐ Set text size to maximum (310% of default)

☐ Navigate through all app pages and verify text is readable

☐ Ensure no text is cut off or overlapping

☐ Verify buttons and interactive elements remain functional

☐ Test with middle sizes (150%, 200%) for graceful degradation

☐ Document any pages that need layout adjustments

# SECTION 3: CRITICAL VIOLATIONS - FINANCIAL COMPLIANCE

# 3.1 SEBI Regulatory Requirements

SEBI Regulations: SEBI (Mutual Funds) Regulations 1996
Apple Guideline: 3.2.1(viii) - Financial Services
Rejection Risk: CRITICAL (Both Apple & Legal)

CURRENT STATUS: ⚠️ PARTIAL COMPLIANCE (40%)

## Mandatory SEBI Disclosures

| Requirement | Status | Location Required | Priority |
| --- | --- | --- | --- |
| SEBI Registration Number | ❌ Missing | Footer of all pages | CRITICAL |
| Market Risks Disclaimer | ❌ Missing | Fund detail pages | CRITICAL |
| Risk Categorization | ⚠️ Partial | All fund cards | HIGH |
| Past Performance Disclaimer | ❌ Missing | Returns display | HIGH |
| NAV Display with Date | ✓ Present | fund-detail.html | Pass |
| Expense Ratio Disclosure | ✓ Present | Fund details | Pass |
| Grievance Redressal | ❌ Missing | Footer/Help section | HIGH |

### 1. SEBI Registration Number

Required: "Registered with SEBI as Mutual Fund Distributor (ARN-XXXXX)"
Current: Not found on any page

Implementation:

<!-- Add to footer of ALL 39 pages -->
<footer class="app-footer">
    <div class="footer-content">
        <p class="sebi-registration">
            <strong>[Your Company Name]</strong> is registered with SEBI as a 
            Mutual Fund Distributor (Registration No: ARN-XXXXXX). 
            Valid till: DD/MM/YYYY
        </p>
        <p class="regulatory-links">
            <a href="/privacy-policy">Privacy Policy</a> | 
            <a href="/terms">Terms of Service</a> | 
            <a href="/grievances">Grievance Redressal</a>
        </p>
    </div>
</footer>

Location: Footer of all 39 pages
Priority: CRITICAL - Week 1, Day 1

### 2. Standard Market Risk Disclaimer

Required: "Mutual Funds are subject to market risks. Please read all scheme related documents carefully before investing."
Current: Not found on fund detail pages

Implementation Example:

<!-- Add to fund-detail.html BEFORE "Invest Now" button -->
<div class="sebi-disclaimer-box">
    <div class="disclaimer-header">
        <span class="material-symbols-outlined" aria-hidden="true">info</span>
        <strong>Investment Risk Disclosure</strong>
    </div>
    <div class="risk-level moderate">
        <span>Risk Level: </span>
        <strong>Moderately High</strong>
    </div>
    <p class="disclaimer-text">
        <strong>Mutual Funds are subject to market risks.</strong> 
        Please read all scheme related documents carefully before investing. 
        Past performance is not indicative of future results.
    </p>
    <p class="disclaimer-subtext">
        This fund invests primarily in equity and related instruments. 
        Returns are not guaranteed and principal may be at risk.
    </p>
</div>

Locations Required:
• fund-detail.html (before "Invest Now" button)
• mutual-funds.html (on fund cards - abbreviated version)
• basket-details.html (before checkout)
• All investment confirmation pages
Priority: CRITICAL - Week 1, Day 1-2

### Suggested CSS Styling

.sebi-disclaimer-box {
    background: linear-gradient(135deg, #FEF3C7 0%, #FDE68A 100%);
    border-left: 4px solid #F59E0B;
    border-radius: 12px;
    padding: 16px;
    margin: 20px 0;
}

.disclaimer-header {
    display: flex;
    align-items: center;
    gap: 8px;
    font-size: 14px;
    font-weight: 600;
    color: #92400E;
    margin-bottom: 8px;
}

.risk-level {
    display: flex;
    align-items: center;
    gap: 8px;
    margin-bottom: 12px;
    font-size: 13px;
}

.risk-level.moderate strong {
    color: #F59E0B;
    font-weight: 700;
}

.disclaimer-text {
    font-size: 13px;
    line-height: 1.5;
    color: #78350F;
    margin: 8px 0;
}

.disclaimer-subtext {
    font-size: 12px;
    color: #92400E;
    margin-top: 8px;
}

## Action Items for SEBI Compliance

☐ ACTION 1: Obtain SEBI registration number from legal/compliance team (Day 1, 1 hour)

☐ ACTION 2: Add SEBI registration footer to all 39 pages (Week 1, 6 hours)

☐ ACTION 3: Create SEBI disclaimer component with proper styling (Week 1, 3 hours)

☐ ACTION 4: Add market risks disclaimer to fund-detail.html (Week 1, 2 hours)

☐ ACTION 5: Add abbreviated disclaimer to all fund cards in mutual-funds.html (Week 1, 3 hours)

☐ ACTION 6: Add disclaimer to basket-details.html before investment (Week 1, 2 hours)

☐ ACTION 7: Create risk categorization badges (Low/Moderate/High) (Week 2, 4 hours)

☐ ACTION 8: Add "Past performance not indicative of future results" to returns (Week 2, 2 hours)

☐ ACTION 9: Add grievance redressal contact information to footer (Week 2, 2 hours)

☐ ACTION 10: Legal review of all disclosures for compliance (Week 2, 4 hours)

# 3.2 Apple Financial App Guidelines (3.2.1)

Apple Requirement: Apps facilitating trading in financial instruments must be submitted by the financial institution providing the services OR must use a public API from the institution in compliance with their terms.
Reference: https://developer.apple.com/app-store/review/guidelines/#financial-services
Rejection Risk: CRITICAL

## Verification Checklist

☐ Is NiveshPe the licensed SEBI-registered financial institution?

☐ If distributor/aggregator, which AMC/institution APIs are being used?

☐ Are API usage agreements in place and compliant with institution T&C?

☐ Documentation available to submit to Apple during review?

☐ Proper business entity information in App Store Connect?

☐ Financial licenses and registrations documented?

⚠️ CRITICAL: Priority: CRITICAL - Must clarify before submission (Week 1)

Apple will request documentation proving either:
1. Your company is the registered financial institution, OR
2. Written authorization from the institution whose API you're using

## Required Documentation for App Store Review

• SEBI registration certificate (ARN certificate)

• Business entity registration documents

• API usage agreements with AMCs/financial institutions

• Terms & Conditions of all integrated financial services

• Privacy policy specific to financial data handling

• Data security certifications (if available)

# SECTION 7: IMPLEMENTATION ROADMAP

This section provides a week-by-week breakdown of the recommended implementation timeline to achieve App Store compliance.

# WEEK 1-2: CRITICAL FIXES (Must Complete Before Submission)

Priority: CRITICAL | Estimated Effort: 60-80 hours

| Timeline | Task | Effort |
| --- | --- | --- |
| Day 1 | Obtain SEBI registration number from legal team | 1 hour |
| Day 1-2 | Add SEBI registration footer to all 39 pages | 6 hours |
| Day 2-3 | Implement market risks disclaimer on all fund pages | 8 hours |
| Day 3-5 | Add aria-label to all back buttons (36 pages) | 12 hours |
| Day 3-5 | Update touch targets from 40px to 44pt minimum | 8 hours |
| Day 5-7 | Add aria-labels to all Material Symbols icons | 8 hours |
| Day 7-10 | Associate all form inputs with labels properly | 6 hours |
| Day 8-10 | Add aria-labels to status bar elements | 2 hours |
| Day 10-12 | Add grievance redressal information to footer | 2 hours |
| Day 12-14 | Test all changes with VoiceOver on actual device | 8 hours |

✓ MILESTONE: Critical rejection risks eliminated. App can pass basic accessibility and compliance checks.

# WEEK 3-4: HIGH PRIORITY

Priority: HIGH | Estimated Effort: 50-70 hours

| Timeline | Task | Effort |
| --- | --- | --- |
| Week 3 | Audit md3-tokens.css and create px to rem conversion table | 4 hours |
| Week 3 | Convert all typography tokens from px to rem units | 8 hours |
| Week 3 | Test all pages at 100%, 150%, 200% text scaling | 12 hours |
| Week 3 | Add privacy policy and data collection transparency | 8 hours |
| Week 4 | Fix container heights/widths that break with larger text | 16 hours |
| Week 4 | Implement max-width constraints to prevent overflow | 8 hours |
| Week 4 | Add CSS clamp() for responsive text scaling | 6 hours |
| Week 4 | Add risk categorization badges to all funds | 6 hours |
| Week 4 | Test with users requiring large text accessibility | 4 hours |

✓ MILESTONE: App supports Dynamic Type and has complete financial disclosures. Ready for comprehensive testing.

# WEEK 5-6: MEDIUM PRIORITY & OPTIMIZATION

Priority: MEDIUM | Estimated Effort: 30-50 hours

Review and optimize all navigation patterns for iOS conventions

Add auto-fill support to all relevant form fields

Audit and optimize keyboard types for all inputs

Implement reduced motion support for animations

Performance optimization (load time <3s target)

Add proper error state announcements for screen readers

Review and fix any remaining layout issues

Comprehensive cross-device testing (various iOS versions)

# WEEK 7: FINAL TESTING & VALIDATION

Priority: CRITICAL | Estimated Effort: 20-30 hours

Complete VoiceOver testing on physical devices (all pages)

Dynamic Type testing at all size categories

Touch target verification with accessibility tools

Color blindness simulation testing

Reduced motion testing

Performance testing on older devices

Legal review of all SEBI disclosures

Final pre-submission checklist completion

App Store Connect metadata preparation

Screenshots with accessibility features enabled

✓ FINAL MILESTONE: App is App Store submission ready!

# SECTION 8: TESTING CHECKLISTS

Use these checklists to verify compliance before App Store submission.

# VoiceOver Testing Checklist

☐ Enable VoiceOver on iOS device (Settings > Accessibility > VoiceOver)

☐ Test navigation through all 39 pages using only swipe gestures

☐ Verify all buttons announce their purpose clearly

☐ Verify all links describe their destination

☐ Test form submission flow completely hands-free

☐ Verify error messages are announced properly

☐ Test investment flow from fund discovery to confirmation

☐ Verify all charts and graphs have text alternatives

☐ Test authentication flow (OTP input with VoiceOver)

☐ Verify status bar elements are accessible or hidden

☐ Test with screen curtain enabled (completely blind simulation)

☐ Use Xcode Accessibility Inspector for automated checks

☐ Document any elements still lacking proper labels

☐ Test with actual blind user if possible

# Dynamic Type Testing Checklist

☐ Go to Settings > Accessibility > Display & Text Size > Larger Text

☐ Enable "Larger Accessibility Sizes"

☐ Test at each size category:

☐ XS (Extra Small)

☐ S (Small)

☐ M (Medium - default)

☐ L (Large)

☐ XL (Extra Large)

☐ XXL (Extra Extra Large)

☐ XXXL (Accessibility 1)

☐ A2 (Accessibility 2)

☐ A3 (Accessibility 3 - largest)

☐ Verify no text is cut off at any size

☐ Verify no overlapping elements

☐ Verify buttons remain tappable

☐ Verify horizontal scrolling when necessary

☐ Test critical flows (authentication, investment) at largest size

☐ Document any pages requiring layout adjustments

# Touch Target Verification Checklist

☐ Enable Accessibility Inspector in Xcode

☐ Audit all interactive elements for 44×44pt minimum

☐ Test back buttons on all pages

☐ Test modal close buttons

☐ Test icon-only action buttons

☐ Test period selector buttons

☐ Test tab bar items

☐ Test all form input fields

☐ Test with motor disability simulator (shake/tremor)

☐ Verify adequate spacing between adjacent tap targets

☐ Test on smallest supported device (iPhone SE)

☐ Document any elements below minimum size

# Financial Compliance Verification

☐ SEBI registration number displayed on all 39 pages

☐ Market risks disclaimer present on all fund detail pages

☐ Risk categorization visible on all fund cards

☐ Past performance disclaimer on returns display

☐ Expense ratio disclosed for all funds

☐ Exit load information available

☐ Grievance redressal contact information accessible

☐ Privacy policy link functional and accessible

☐ Terms of Service link functional and accessible

☐ Legal team review completed

☐ All disclaimers use exact regulatory language

☐ Font sizes meet minimum readability (12px+)

# Pre-Submission Final Checklist

⚠️ DO NOT SUBMIT until ALL items are checked ☑

☐ All VoiceOver tests passing

☐ All Dynamic Type tests passing

☐ All touch targets verified ≥44×44pt

☐ All SEBI disclosures present and verified by legal

☐ Financial institution documentation ready for Apple

☐ Privacy policy updated and accessible

☐ App Privacy Details completed in App Store Connect

☐ No crashes or critical bugs

☐ Performance <3s load time on 4G network

☐ Built with Xcode 15+ and iOS 17 SDK minimum

☐ Supports latest iOS version

☐ Screenshots taken (including with accessibility enabled)

☐ App Store description mentions accessibility features

☐ Metadata keywords optimized

☐ Age rating appropriate

☐ Category correct (Finance)

☐ Support URL functional

☐ Marketing URL functional

☐ In-app purchases configured (if applicable)

☐ Test flight beta testing completed

☐ All team members reviewed and approved

# SECTION 9: CODE TEMPLATES & EXAMPLES

Ready-to-use code templates for implementing required fixes.

# Accessible Button Template

Use this template for all icon-only buttons:

<!-- ✓ COMPLIANT: Accessible button with proper aria-label -->
<button 
    class="back-btn"
    onclick="history.back()"
    aria-label="Go back to previous page">
    <span class="material-symbols-outlined" aria-hidden="true">arrow_back</span>
</button>

/* CSS for 44×44pt minimum touch target */
.back-btn {
    width: 44px;  /* Minimum required */
    height: 44px; /* Minimum required */
    border-radius: 50%;
    background: #F8F9FA;
    border: none;
    display: flex;
    align-items: center;
    justify-content: center;
    cursor: pointer;
    transition: all 0.2s ease;
}

.back-btn:active {
    background: #E5E7EB;
    transform: scale(0.95);
}

# SEBI Disclaimer Component

Standard disclaimer for all fund pages:

<!-- ✓ COMPLIANT: SEBI market risks disclaimer -->
<div class="sebi-disclaimer-box" role="alert" aria-live="polite">
    <div class="disclaimer-header">
        <span class="material-symbols-outlined" aria-hidden="true">info</span>
        <strong>Investment Risk Disclosure</strong>
    </div>
    
    <!-- Risk Level Badge -->
    <div class="risk-level moderate">
        <span>Risk Level: </span>
        <strong>Moderately High</strong>
    </div>
    
    <!-- Required SEBI Disclaimer -->
    <p class="disclaimer-text">
        <strong>Mutual Funds are subject to market risks.</strong> 
        Please read all scheme related documents carefully before investing. 
        Past performance is not indicative of future results.
    </p>
    
    <!-- Additional Fund-Specific Warning -->
    <p class="disclaimer-subtext">
        This fund invests primarily in equity and related instruments. 
        Returns are not guaranteed and principal may be at risk.
    </p>
</div>

# Footer with SEBI Registration

<!-- ✓ COMPLIANT: Footer with SEBI registration (add to ALL pages) -->
<footer class="app-footer">
    <div class="footer-content">
        <!-- SEBI Registration -->
        <p class="sebi-registration">
            <strong>NiveshPe</strong> is registered with SEBI as a 
            Mutual Fund Distributor (ARN-XXXXXX). Valid till: DD/MM/YYYY
        </p>
        
        <!-- Legal Links -->
        <p class="regulatory-links">
            <a href="/privacy-policy" aria-label="Read our privacy policy">Privacy Policy</a> | 
            <a href="/terms" aria-label="Read terms of service">Terms of Service</a> | 
            <a href="/grievances" aria-label="Submit a grievance">Grievance Redressal</a>
        </p>
        
        <!-- Contact -->
        <p class="footer-contact">
            For queries: <a href="mailto:support@niveshpe.com">support@niveshpe.com</a>
        </p>
    </div>
</footer>

/* Footer CSS */
.app-footer {
    background: #F8F9FA;
    border-top: 1px solid #E5E7EB;
    padding: 20px;
    margin-top: 40px;
    font-size: 12px;
    text-align: center;
    color: #6B7280;
}

.sebi-registration {
    font-weight: 600;
    color: #1F2937;
    margin-bottom: 12px;
}

.regulatory-links a {
    color: #2563EB;
    text-decoration: none;
    padding: 8px; /* Adequate touch target */
}

.regulatory-links a:hover {
    text-decoration: underline;
}

# APPENDICES

# Appendix A: Apple HIG & Review Guidelines Citations

Official Apple Documentation References:

• Human Interface Guidelines - Accessibility
  https://developer.apple.com/design/human-interface-guidelines/accessibility

• HIG - Typography & Dynamic Type
  https://developer.apple.com/design/human-interface-guidelines/foundations/typography

• HIG - Layout & Touch Targets
  https://developer.apple.com/design/human-interface-guidelines/layout

• App Store Review Guidelines (Full)
  https://developer.apple.com/app-store/review/guidelines/

• Review Guidelines - Section 3.2.1 Financial Services
  https://developer.apple.com/app-store/review/guidelines/#financial-services

• Review Guidelines - Section 4.0 Design
  https://developer.apple.com/app-store/review/guidelines/#design

• Review Guidelines - Section 5.1 Privacy
  https://developer.apple.com/app-store/review/guidelines/#privacy

• Accessibility - VoiceOver Guide
  https://developer.apple.com/accessibility/voiceover/

• Xcode Accessibility Inspector
  https://developer.apple.com/documentation/accessibility/accessibility-inspector

# Appendix B: WCAG 2.1 Compliance Mapping

Relevant WCAG 2.1 Level AA Guidelines:

| WCAG Guideline | Requirement | Status |
| --- | --- | --- |
| 1.3.1 Info and Relationships | Proper HTML semantics, form labels | FAIL |
| 1.4.3 Contrast (Minimum) | 4.5:1 for normal text, 3:1 for large | PASS |
| 1.4.4 Resize Text | Text can be resized to 200% without loss | FAIL |
| 1.4.10 Reflow | No 2D scrolling at 320px width | PASS |
| 2.4.4 Link Purpose | Link purpose clear from text/context | FAIL |
| 2.5.5 Target Size | Touch targets at least 44×44 CSS pixels | PARTIAL |
| 4.1.2 Name, Role, Value | All UI components properly identified | FAIL |

Full WCAG 2.1 Guidelines: https://www.w3.org/WAI/WCAG21/Understanding/

# Appendix C: SEBI Regulations Summary

Key SEBI Mutual Funds Regulations for Mobile Apps:

• SEBI (Mutual Funds) Regulations, 1996 - Base regulatory framework

• Regulation 52 - Advertisement Code (applies to app content)

• Regulation 59 - Disclosure requirements in offer documents

• SEBI Circular 2024 - Enhanced disclosure requirements for direct/regular plans

• Risk-o-meter color coding - Required from December 5, 2024

• Monthly portfolio disclosure - Within 10 days of month end

• Standard risk disclaimer - Mandatory on all promotional material

SEBI Official Regulations: https://www.sebi.gov.in/legal/regulations.html

# Appendix D: Research Sources & References

This document was compiled using the following sources:

• iOS App Store Review Guidelines
  https://appfollow.io/blog/app-store-review-guidelines

• Apple Developer Forums - Financial Apps
  https://developer.apple.com/forums/thread/118805

• iOS Accessibility Guidelines 2025
  https://medium.com/@david-auerbach/ios-accessibility-guidelines-best-practices-for-2025-6ed0d256200e

• App Store Compliance Guide
  https://www.appeneure.com/blog/how-to-ensure-app-store-compliance-for-ios-apps/

• SEBI Mutual Fund Regulations
  https://www.bajajfinserv.in/investments/sebi-regulations-for-mutual-funds

• App Store 2024 Statistics
  https://www.macrumors.com/2025/05/30/app-store-2024-transparency-report/

Document Version: 1.0
Generated: December 2024
Last Updated: December 9, 2024